SUMMARY OF TEAMS MEETING – 4.00PM, MONDAY 2ND NOVEMBER 2026
Persons present:
Tiffield & Caldecote Parish Council - Cllr Nichols (Chair) & Mr. Andy Tennet (Clerk)
Panattoni – Patrick Clews, Gregg Titley and James Guthrie

Mr. Guthrie opened the meeting with an update as to where the development is currently. All relevant matters on the main site have been discharged to allow commencement. As such Panattoni are ready to proceed with the development, subject to resolving access.
Regarding the temporary access, key matters such as archeology and ecology have been resolved. Final matters are under discussion with National Highways and the local Highways Department regarding the local road network (e.g. avoiding stacking of HGV’s on the A43). However, these are minor issues. It is expected these will be resolved shortly.
Mr. Titley introduced himself and his role as Head of Development in the Eastern Region. He explained that Panattoni are keen to proceed with the development but they are waiting for National Highways to give their approval to the temporary access application.
Mr. Titley further detailed discussions that his company had been having with Towcester Town Football Club and the Football Association who are considering funding for the new football pitches. Items being discussed include;
· The provision of the pitches
· Funding
· Connection with utilities and services
· Pitch layouts 
· Parking and clubhouse provision
· Artificial pitches
Following a question from Mr. Tennet regarding the plans to build the new roundabout on the A5, Mr. Titley informed the meeting that it was hoped that 60/70% of the roundabout could be constructed within the site (without impacting on the A5). National Highways has also suggested there may be less work to complete on the Tove Roundabout, which would reduce disruption.
When the new roundabout is put in place then there will be some disruption and single lane closures of A5 may well be required overnight. National Highways will lead this aspect of the development.
It was agreed that once the Panattoni development starts that would be the best time to hold a public meeting in the parish where the company would be able to discuss the development with residents and businesses and answer any questions or concerns.
However, nothing was likely to happen until New Year.
